FY24 CAPITAL PURCHASES AND PROJECTS SUMMARY

- DPW TURF FIELD GROOMER-PURCHASE COMPLETE

- DPW 84’ MOWER FOR VENTRAC-PURCHASE COMPLETE

- DPW-REPLACE HVAC ROOF TOP UNIT-INSTALLATION COMPLETE

- DPW-REPLACEMENT OF TWO GARAGE DOORS COMPLETE

- DPW-TREE ASSESSMENT MANAGEMENT PROGRAM 75% COMPLETE, JUNE 30, 2024 COMPLETION DATE

- DPW-ASBESTOS ABATEMENT AND DEMOLITION OF TWO BUILDINGS IN BUTTERY BROOK PARK IS COMPLETE

- DPW-MINI EXCAVATOR PURCHASE COMPLETE

- FACILITIES-TOWN HALL MINI SPLIT SYSTEM INSTALLATION COMPLETE

- LIBRARY-ACCOUSTICAL IMPROVEMENTS TO COMMUNITY ROOM COMPLETE

- PLANNING/CONSERVATION-LEAPING WELL NATURE TRAIL PARKING LOT CAME IN OVER BID, IT IS OUT FOR RE-BID NOW WITH AN ANTICIPATED COMPLETION DATE OF JUNE 30, 2024

- POLICE-2 VEHICLE REPLACEMENT ON ORDER, INVENTORY IS LIMITED RESULTING IN LONGER DELIVERY TIMES

- POLICE-REPLACE HOT WATER HEATER WITH TANKLESS UNIT IS COMPLETE

- RECREATION-BUTTERY BROOK PARK PARC GRANT AWARDED, IN DESIGN PHASE

- RECREATION-SAFETY NET IMPROVEMENTS BIDS WERE SUBSTANTIALLY OVER BUDGET

- MIDDLE SCHOOL-FLOOR TILE AND VAPOR BARRIER INSTALLED IN TWO CLASSROOMS AND FOOD LAB

- HIGH SCHOOL-CONVERT COMPUTER LAB TO CLASSROOM COMPLETE

- HIGH SCHOOL-RE-KEY INTERIOR AND EXTERIOR DOORS COMPLETE

- MIDDLE SCHOOL-UPDATE SECURITY CAMERAS IN PROGRESS

- MOSIER SCHOOL-EXTERIOR DOOR REPAIRS AND RE-KEY COMPLETE, SECURITY CAMERAS IN PROGRESS

- MIDDLE SCHOOL HVAC AUTOMATION SYSTEM UPGRADE IN PLANNING/DESIGN PHASE

- SCHOOL-10 PASSENGER VAN LIMITED INVENTORY, IN PROCESS

- MOSIER FEASIBILITY STUDY-IN PROCESS WITH MSBA

- LEDGES-PUMP HOUSE REPLACEMENT IN PROGRESS, COMPLETE MAY 2024

- LEDGES-INSULATION REPAIRS COMPLETE

- WWTP-STREET SWEEPER ORDERED WITH ANTICIPATED JUNE 2024 DELIVERY

- WWTP-THICKENING ROOM HEATING SYSTEM ON HOLD, CWMP IN PROGRESS

- WWTP-CWMP IN PROGRESS

- WWTP-CHANNEL GRINDER #2 WILL BE INSTALLED ONCE CHANNEL GRINDER #1 IS COMPLETED IN MAY 2024